# **CS 673 Project Status Report**

Team Name: Bug Busters Date: 02/03/2025

Team Members: Lei Zhu, Boyuan Ge, Yuheng Xia

Prepared By:

Lei Zhu

Status Summary:

The team has determined the general direction of the project, has begun preparations for project development, and is in the process of communicating the project requirements.

Project Overview:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Owner | %Done | Due Date | Notes |
| Requirements analysis | All | 80 | 02/11/2025 |  |
| Back-end framework setup | Lei Zhu | 30% | 02/11/2025 |  |
| Front-end Framework Setup | Yuheng Xia | 20% | 02/11/2025 |  |
| Environment Setup | All | 80% | 02/08/2025 |  |
| UI Design | Boyuan Ge | 30% | 03/01/2025 |  |

Risk And Issue History

|  |  |  |
| --- | --- | --- |
| Issue | Assigned To | Date |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |