# CS673 Individual Status Report

Name: Lei Zhu Date: 02/18/2025

Team: Bug Busters

Work planned for previous report:

1. Back-end framework set up
2. Complete the database table design work

Work completed since last report:

1. Back-end Framework Setup
2. Finished 60% of database table design work

Work planned for next report:

1. Complete the database table design work.
2. Complete the API document.

Responsibilities:

1. Product Manager
2. Back-End Engineer