# **CS 673 Project Status Report**

Team Name: Bug Busters Date: 02/18/2025

Team Members: Lei Zhu, Boyuan Ge, Yuheng Xia

Prepared By: Lei Zhu

Status Summary:

Our team has completed the initial build of the project and has made changes to the choice of technology stack after researching several projects with similar architectures. After this period of communication, we also have a clearer plan for the subsequent development of the project.

Project Overview:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Owner | %Done | Due Date | Notes |
| Requirements analysis | All | 100 | 02/11/2025 |  |
| Back-end framework setup | Lei Zhu | 100% | 02/11/2025 |  |
| Front-end Framework Setup | Yuheng Xia | 100% | 02/11/2025 |  |
| Environment Setup | All | 100% | 02/08/2025 |  |
| UI Design | Boyuan Ge | 60% | 03/01/2025 |  |
| DataBase set up | Lei Zhu | 60% | 03/01/2025 |  |
| Login/Register Page Set up | Yuheng Xia | 30% | 03/01/2025 |  |
| API Document | Lei Zhu | 20% | 03/01/2025 |  |

Risk And Issue History

|  |  |  |
| --- | --- | --- |
| Issue | Assigned To | Date |
| Front-end technology stack changes | Yuheng Xia | 02/08/2025 |
|  |  |  |
|  |  |  |
|  |  |  |